Milestones for Placement Portal Application

Modern Application Development I

Project: Placement Portal Application (MAD-I)

- The project is divided into 0th milestone, Core Requirements (6 Milestones), and Recommended Functionalities & Optional Enhancements (5 Milestones).

- All core milestones can be completed in any order.

- Recommended and optional enhancements should only be started after the core milestones are done.

- Each milestone includes a Git commit message. When completed, use the provided commit message and push your updates to GitHub.

Milestone 0: GitHub Repository Setup (Mandatory) Deadline:10/03/2026

✅ Expected Time: 1 day
📊 Completion Progress: 5%

- Create a private GitHub repository.

- Add a README.md with a short project description.

- Set up .gitignore to exclude unnecessary files, if required. (not compulsory).

- Commit and push the initial setup to the repository.

- Refer to the git tracker document to add MADI-cs2003 as your collaborator, so that we can track your project.

- Github Adding Collaborator Video: Adding Github Collaborator using VSCode and WSL

- This milestone needs to be completed by 10th March 2026.

Git Commit Message: Milestone-0 PPA-MAD-1

Core Requirements (6 Milestones)

Milestone: Database Models and Schema Setup

✅ Expected Time: 5–7 days
📊 Completion Progress: 18%

- Create models/tables for Admin (predefined), Company, Student/JobSeeker, Job Position, Application, and Placement, any other if you need. Use SQLite DB Only.

- Define relationships between tables (e.g., Company–Job Position, Student–Application, Application–Placement).

- Ensure the database is programmatically created via a Python script/model code (no manual DB browser creation).

Git Commit Message: Milestone-PPA DB-Relationship

Milestone: Authentication and Role-Based Access

✅ Expected Time: 5 days
📊 Completion Progress: 10%

- Implement Student and Company registration and login.

- Create Admin login (Admin is predefined, no registration allowed).

- Admin will approve the Company's Registration, Companies will wait for approval to access the dashboard.

- Redirect users to role-specific dashboards after login (Admin, Company, Student).

Git Commit Message: Milestone-PPA Auth_RBAC

Milestone: Admin Dashboard and Management

✅ Expected Time: 7–9 days
📊 Completion Progress: 20%

Admin functionalities:

- Dashboard showing total companies, students, placement drives and job applications.

- Approve and Reject any company profiles registration.

- Approve and Reject job postings/placement drives created by companies.

- View and manage all students, companies, job postings and applications (upcoming and past).

- Search students by name, ID, or contact.

- Search companies by name or industry.

- Blacklist/deactivate companies or students from the system.

Git Commit Message: Milestone-PPA Admin-Dashboard-Management

Milestone: Company Dashboard and Job Management

✅ Expected Time: 7 days
📊 Completion Progress: 17%

Company functionalities:

- Companies can only access the dashboard when approved by admin.

- View dashboard with posted jobs/placement drives created and received applications.

- Post new job positions with required skills, experience, and salary range.

- Update job posting status (Active/Closed).

- Review student applications and shortlist candidates.

- Share acceptance or rejection status(Shortlisted / Selected / Rejected) to applicants.

- View shortlisted student profiles and resumes.

Git Commit Message: Milestone-PPA Company-Dashboard-Management

Milestone: Student Dashboard and Job Application System

✅ Expected Time: 7 days
📊 Completion Progress: 15%

Student functionalities:

- Register, log in, and update profile (education, skills, resume).

- The registration form should have an option to upload a resume.

- View and Search approved job postings by company, position, or skills.

- Apply for jobs and track application status.

- View applied jobs with application status.

- Receive notifications for application status changes (shortlisted/rejected/accepted).

Git Commit Message: Milestone-PPA Student-Dashboard-Management

Milestone: Job Application History and Status Tracking

✅ Expected Time: 5 days
📊 Completion Progress: 15%

- Store and display complete job application history.

- Prevent duplicate job applications for the same job posting.

- Ensure only approved companies can create placement drives.

- Ensure students can view and apply only to approved placement drives.

- Maintain status updates (Applied / Shortlisted / Interview / Rejected / Placed  etc.).

- Admin and Company can view student profiles and applications; Students can view their own records.

Git Commit Message: Milestone-PPA Placement-Tracking

Recommended/Optional Enhancements (5 Milestones)

Milestone: API Integration

✅ Expected Time: 7 days

- Create JSON-based APIs for students, companies, and job applications.

- Optional: Use Flask-Restful or manual controllers (with at least 4 http methods).

Git Commit Message: Milestone-PPA Created-API

Milestone: Charts and Visualization

✅ Expected Time: 5 days

Use Chart.js (or similar) to show:

- Admin: total job postings, applications, placements.

- Company: application trends for posted jobs.

- Student: application status distribution.

Git Commit Message: Milestone-PPA Charts

Milestone: Frontend and Backend Validation

✅ Expected Time: 5 days

- Add form validation using HTML5/JavaScript.

- Add backend validation in Flask routes.

Git Commit Message: Milestone-PPA Validation

Milestone: Responsive UI and Styling

✅ Expected Time: 5 days

- Add styling using Bootstrap.

- Ensure mobile/tablet/PC responsiveness.

Git Commit Message: Milestone-PPA Responsive-UI

Milestone: Flask-Login Integration and Security

✅ Expected Time: 5–7 days

- Integrate Flask-Login or Flask-Security.

- Restrict routes by roles and protect sessions.

Git Commit Message: Milestone-PPA Flask-Integration

Final Submission

Milestone: Final Project Submission

✅ Expected Time: 2 days
📊 After Completion Progress: 100%

- Submit ZIP with code + 3–5 page report.

- Submit a 3-10 minute demo video (Google Drive with access to anyone with the link).

- Include a video link in the report.

- Include a declaration of AI usage % in the same pdf report (if used or not declaration is mandatory).

- Use this video How to Submit App Dev 1 & 2 Projects | Full Submission Guide + Viva Workflow | IITM BS   on how to submit the app in the portal.

Git Commit Message: Milestone-PPA Final-Submission

Tracking Progress

To track progress, you should:

- Use Git commits for each milestone.

- Test functionality after completing each milestone.

- Log issues encountered and their resolutions in a README.md or GitHub Issues section.

Timeline Overview

Project Completion Overview

| Milestone | Average Time Estimate | Split (%) | Progress (%) |
| --- | --- | --- | --- |
| GitHub Setup | 1 day | 5% | 5% |
| Database Setup | 5–7 days | 18% | 23% |
| Authentication | 5 days | 10% | 33% |
| Admin Dashboard | 7–9 days | 20% | 53% |
| Company Dashboard | 7 days | 17% | 70% |
| Student Dashboard | 7 days | 15% | 85% |
| Placement Status | 5 days | 15% | 100% |

Extra Work Overview

| Milestone | Average Time Estimate |
| --- | --- |
| API Integration | 7 days |
| Charts and Visualization | 5 days |
| Frontend and Backend Validation | 5 days |
| Responsive UI and Styling | 5 days |
| Flask Login Integration & Security | 5–7 days |

Final Submission Overview

| Milestone | Average Time Estimate |
| --- | --- |
| Final Project Submission Details | 2 days |

Note:

- Time estimates are averages. Spend time as needed, to understand and complete each milestone. Completing Milestone 0 and 6 core requirements are taken for grading in Viva1. After completing the core requirements, there are 5 additional milestones for enhancements. These enhancements are not graded but can be completed for improved functionality or to be considered for the Best Course Project nomination.

- Students can complete the core milestones in any order as per their approach to doing the project. They need not follow the same sequence as they appear in this document.

- Students can have any number of commits in their project repository, but for a milestone to be considered as “complete”, the student must make a commit with the exact same commit message as given at the end of that milestone.

- It is mandatory to push the entire codebase to GitHub before you submit the code on the viva-portal.